EXECUTIVE PA — PHASE 3

Live Command Dashboard, Search, Filters & Activity History

Implementation specification for extending the SAME existing Executive PA codebase

# 1. Objective

Convert the task/follow-up foundation from Phase 2 into a fast daily command centre. Phase 3 must aggregate real task data, add practical search/filtering and expose useful activity history without adding Outlook Calendar integration yet.

# 2. Continuity Rules

Read the existing repository, README, ARCHITECTURE.md, CHANGELOG.md, Prisma schema and existing tests before coding.

Extend the same Phase 1/2 codebase. Never scaffold a replacement application.

Preserve React/Vite, Node/Express, PostgreSQL/Prisma, Microsoft authentication, single-user authorization, PWA and responsive design.

Preserve Route → Middleware → Validator → Controller → Service → Repository → Prisma layering.

Reuse existing components, services, validators and design tokens before adding new abstractions.

All mandatory services must remain zero-cost; do not introduce a required paid API or hosting dependency.

# 3. Functional Scope

| Module | Requirement |
| --- | --- |
| Live Command Dashboard | Real Today, Priority, Follow-up, Deadline, Overdue and Recently Completed information. |
| My Work Queue | Unified actionable view of personal and assigned work requiring attention. |
| Search | Search tasks, assignees and relevant follow-up text within the private dataset. |
| Advanced Filters | Status, priority, type, assignee, deadline window, follow-up due and completion state. |
| Saved/Quick Views | Today, This Week, Overdue, High/Critical, Follow-up Due, Completed. |
| Activity History | Human-readable timeline of important task/person/follow-up changes. |
| Dashboard Drill-down | Click summary cards to open the correctly filtered list. |

# 4. Data / Schema Changes

| Entity / Area | Requirement |
| --- | --- |
| ActivityLog | Extend Phase 2 log usage; add indexes/metadata only where needed for efficient history views. |
| Task / FollowUp | Add indexes required by search, due-date, follow-up and dashboard queries; avoid duplicating derived values. |
| UserSetting (optional in Phase 3) | Only if needed for persisted dashboard/filter preferences; otherwise defer. |
| No CalendarEvent yet | Do not create fake Outlook event storage in this phase. |

# 5. Backend APIs

| Method | Endpoint / Area | Purpose |
| --- | --- | --- |
| GET | /api/v1/dashboard/summary | Counts and key sections for today, follow-ups, deadlines, overdue, recent completion. |
| GET | /api/v1/dashboard/work-queue | Prioritized actionable work list. |
| GET | /api/v1/search | Private cross-entity search with validated query/limits. |
| GET | /api/v1/tasks | Extend Phase 2 filtering/sorting/search safely. |
| GET | /api/v1/activity | Paginated activity history with entity/action/date filters. |

# 6. Frontend Work

| Page / Component | Requirement |
| --- | --- |
| Dashboard | Replace remaining task placeholders with real aggregates; Today's Meetings remains empty/not connected. |
| Task Lists | Filter bar, search, sort, pagination, quick-view chips and clear-filter action. |
| Activity | Readable chronological timeline with entity/action/date context. |
| Search Results | Grouped or clearly labeled results with direct navigation to task/person detail. |
| Responsive Filters | Mobile-friendly drawer/modal or compact filter controls rather than a wide desktop-only toolbar. |

# 7. Validation & Business Rules

Centralize definitions for Today, This Week, Upcoming and Overdue; do not calculate them differently across screens.

Dashboard aggregation must be performed server-side efficiently rather than downloading the entire task table to the browser.

Search query must be trimmed, length-limited and parameterized through Prisma; never concatenate raw SQL.

Whitelist sort fields and sort direction.

Pagination limits must have a safe maximum.

Completed/cancelled tasks must not appear in active overdue/follow-up queues unless explicitly filtered.

Dashboard card counts and drill-down list filters must represent the same business rules.

Activity history is append-oriented; do not silently rewrite prior events.

# 8. Security & Privacy

All APIs remain protected by the existing backend authentication and single-user authorization.

Never trust owner/user identity supplied by the browser; derive it from verified authentication.

Validate body, params and query server-side with Zod.

Do not log Microsoft tokens, secrets, database credentials or sensitive payloads.

Use least privilege for external integrations and return safe user-facing errors.

Keep CORS, Helmet, rate limiting, environment validation and request-size controls intact.

# 9. UI / UX Standards

Desktop, laptop, tablet and mobile layouts must remain usable with no horizontal overflow.

Use loading, empty, error and success states for every data-driven view.

Use existing status/priority badges, cards, dialogs and form controls consistently.

Do not invent production data. Empty states must be genuine.

Use Asia/Kolkata consistently for user-facing planning while keeping machine-safe timestamps internally.

# 10. Required Tests

Phase 1 authentication/authorization still works.

All Phase 2 People/Task/Follow-up workflows still work.

Dashboard counts match seeded/test database scenarios.

Dashboard card drill-down opens a matching filtered list.

Today/This Week/Overdue/Follow-up Due rules are correct in Asia/Kolkata.

Search returns only authorized private data and handles empty/short/invalid queries safely.

Filters can combine without producing malformed requests.

Pagination and whitelisted sorting work.

Activity history shows expected business events in chronological order.

Completed/cancelled work is excluded from active queues as designed.

Mobile/tablet/desktop dashboard and filters are usable.

Frontend production build and backend tests/lint pass.

# 11. Explicitly Out of Scope

Microsoft Graph / Outlook Calendar integration.

Email or WhatsApp.

Reminder/notification delivery engine.

Voice assistant or AI model integration.

Paid services.

# 12. Coding AI Execution Instructions

Inspect existing code and produce a short implementation checklist mapped to this document.

Implement actual files in the existing repository; do not only explain or provide pseudo-code.

Create only necessary migrations and dependencies; do not reset or destroy existing data.

Run available lint, tests and production build; fix blocking errors.

Regression-test all functionality delivered in earlier phases.

Update README.md, ARCHITECTURE.md where required, and CHANGELOG.md.

STOP when Phase 3 is complete. Do not start the next phase without explicit approval.

# 13. Definition of Done

All in-scope modules are functional against real application data.

Backend endpoints are authenticated, authorized and validated.

Database migrations succeed without destructive reset of prior-phase data.

Responsive frontend works and earlier-phase flows have no known blocking regression.

Tests/build complete successfully to the extent supported by the coding environment.

Documentation and changelog accurately describe the implementation and any remaining manual steps.

# 14. Completion Report Required

Files created/modified and relevant final folder tree.

Schema/migration changes and migration status.

APIs created/changed.

Frontend pages/components created/changed.

Packages added with reason.

Validation/security rules implemented.

Tests actually executed and exact results.

Build/lint result and regression checks.

Manual configuration still required, known limitations and deployment impact.

Confirmation that Phase 3 is complete and the next phase has NOT been started.