EXECUTIVE PA — PHASE 4

Dr. Singh Shared Outlook Calendar Integration

Implementation specification for extending the SAME existing Executive PA codebase

# 1. Objective

Integrate only Dr. Singh's explicitly shared Outlook Calendar into the existing Executive PA application using Microsoft Entra ID/MSAL and Microsoft Graph. The app must remain private and must not request mailbox/email access. Calendar data should become part of the daily planning experience alongside existing tasks.

# 2. Continuity Rules

Read the existing repository, README, ARCHITECTURE.md, CHANGELOG.md, Prisma schema and existing tests before coding.

Extend the same Phase 1/2 codebase. Never scaffold a replacement application.

Preserve React/Vite, Node/Express, PostgreSQL/Prisma, Microsoft authentication, single-user authorization, PWA and responsive design.

Preserve Route → Middleware → Validator → Controller → Service → Repository → Prisma layering.

Reuse existing components, services, validators and design tokens before adding new abstractions.

All mandatory services must remain zero-cost; do not introduce a required paid API or hosting dependency.

# 3. Functional Scope

| Module | Requirement |
| --- | --- |
| Shared Calendar Connection | Discover/select the explicitly shared Dr. Singh calendar available to the authenticated primary user. |
| Calendar Sync / Fetch | Read authorized events through Microsoft Graph using least privilege. |
| Today / Tomorrow | Executive schedule lists with time, subject and permitted event details. |
| Week / Month | Responsive planning views. |
| Dashboard Integration | Populate Today's Meetings and Next Meeting with real permitted calendar data. |
| Combined Planning | Show meetings alongside relevant task/deadline/follow-up context without altering Outlook events. |
| Sync Status | Show last successful refresh and safe connection/error state. |

# 4. Data / Schema Changes

| Entity / Area | Requirement |
| --- | --- |
| CalendarConnection | Store non-secret configuration such as selected calendar identifier/reference, display label, sync metadata and timestamps as appropriate. |
| CalendarEvent cache (optional) | Use only if the chosen architecture needs a local cache. Store minimum permitted fields and document retention/update behavior. |
| Sync metadata | lastSyncAt, lastSuccessfulSyncAt, sync status/error code where useful; never store access tokens in ordinary event tables. |
| Existing Task data | No destructive changes; calendar remains read-only and separate from task ownership. |

# 5. Backend APIs

| Method | Endpoint / Area | Purpose |
| --- | --- | --- |
| GET | /api/v1/calendar/status | Connection/selection/sync status without secrets. |
| GET | /api/v1/calendar/calendars | List only calendars available under authenticated Microsoft permissions where needed for selection. |
| POST/PATCH | /api/v1/calendar/connection | Save the authorized shared-calendar selection/configuration. |
| GET | /api/v1/calendar/events | Return normalized permitted events for validated date range. |
| POST | /api/v1/calendar/refresh | Trigger controlled refresh/fetch if architecture uses explicit refresh. |
| GET | /api/v1/dashboard/summary | Extend with today's meeting count and next meeting. |

# 6. Frontend Work

| Page / Component | Requirement |
| --- | --- |
| Calendar Page | Today, Tomorrow, Week and Month views; responsive on phone/tablet/laptop. |
| Dashboard | Today's Meetings card, next meeting, and today's executive schedule. |
| Calendar Connection/Settings | Clear connected calendar label, status, refresh and safe error guidance. |
| Event Detail | Subject, start/end, duration, location/organizer/online link only when Graph permissions actually provide them. |
| Combined Day View | Meetings plus existing tasks/follow-ups/deadlines as visually distinct items. |

# 7. Validation & Business Rules

Use Microsoft Graph only with permissions actually required for the shared calendar; do not request Mail.Read or other mailbox permissions.

Dr. Singh must explicitly share/authorize the calendar with the primary user's Microsoft account; do not attempt to bypass Microsoft sharing controls.

Never invent event fields that Graph does not return under the sharing permission.

Validate date ranges and impose a maximum query window to prevent excessive Graph calls.

Normalize Graph responses in the backend/service layer; React components should not depend directly on raw Graph response shapes.

Handle pagination from Microsoft Graph where returned.

Handle expired/invalid authentication gracefully and require reauthentication when necessary.

Handle 401, 403, 404, 429 and transient 5xx Graph errors safely; respect Retry-After for throttling where applicable.

Do not expose Microsoft access tokens to logs or database fields not designed for secure token handling.

Calendar integration is read-only in Phase 4: do not create, edit or delete Dr. Singh's Outlook events.

Use Asia/Kolkata for presentation while respecting Graph date/time/time-zone semantics.

If caching events, define refresh/upsert/deduplication behavior using stable Graph event identifiers and avoid duplicate meetings.

# 8. Security & Privacy

All APIs remain protected by the existing backend authentication and single-user authorization.

Never trust owner/user identity supplied by the browser; derive it from verified authentication.

Validate body, params and query server-side with Zod.

Do not log Microsoft tokens, secrets, database credentials or sensitive payloads.

Use least privilege for external integrations and return safe user-facing errors.

Keep CORS, Helmet, rate limiting, environment validation and request-size controls intact.

# 9. UI / UX Standards

Desktop, laptop, tablet and mobile layouts must remain usable with no horizontal overflow.

Use loading, empty, error and success states for every data-driven view.

Use existing status/priority badges, cards, dialogs and form controls consistently.

Do not invent production data. Empty states must be genuine.

Use Asia/Kolkata consistently for user-facing planning while keeping machine-safe timestamps internally.

# 10. Required Tests

All Phase 1-3 authentication, task, follow-up, dashboard, search and activity functionality still works.

Authenticated user can access only calendars/events permitted by Microsoft.

No Outlook email/mailbox endpoint or permission is used.

Shared calendar can be selected/identified without hard-coding a private calendar ID in source.

Today/Tomorrow/Week/Month event ranges return correct normalized results.

Dashboard Today's Meetings and Next Meeting match the calendar response.

Event date/time renders correctly in Asia/Kolkata.

Missing location/organizer/online link is handled without fake values.

Graph 401/403/429/transient errors produce safe recoverable UI states.

Refresh does not duplicate cached events if caching is used.

Mobile/tablet/desktop calendar views remain usable.

Secrets/tokens are absent from logs and frontend source.

Frontend production build and backend tests/lint pass.

# 11. Explicitly Out of Scope

Outlook email/mailbox access.

WhatsApp.

Creating/editing/deleting Dr. Singh's Outlook events.

Background reminder/notification engine (Phase 5).

Voice assistant/AI briefing.

Paid services.

# 12. Coding AI Execution Instructions

Inspect existing code and produce a short implementation checklist mapped to this document.

Implement actual files in the existing repository; do not only explain or provide pseudo-code.

Create only necessary migrations and dependencies; do not reset or destroy existing data.

Run available lint, tests and production build; fix blocking errors.

Regression-test all functionality delivered in earlier phases.

Update README.md, ARCHITECTURE.md where required, and CHANGELOG.md.

STOP when Phase 4 is complete. Do not start the next phase without explicit approval.

# 13. Definition of Done

All in-scope modules are functional against real application data.

Backend endpoints are authenticated, authorized and validated.

Database migrations succeed without destructive reset of prior-phase data.

Responsive frontend works and earlier-phase flows have no known blocking regression.

Tests/build complete successfully to the extent supported by the coding environment.

Documentation and changelog accurately describe the implementation and any remaining manual steps.

# 14. Completion Report Required

Files created/modified and relevant final folder tree.

Schema/migration changes and migration status.

APIs created/changed.

Frontend pages/components created/changed.

Packages added with reason.

Validation/security rules implemented.

Tests actually executed and exact results.

Build/lint result and regression checks.

Manual configuration still required, known limitations and deployment impact.

Confirmation that Phase 4 is complete and the next phase has NOT been started.