EXECUTIVE PA - PHASE 5

Notifications, Reminders & Follow-up Alert Engine

Implementation-ready specification for the SAME existing Executive PA codebase. Mandatory services must remain free/open-source or within a genuinely usable free tier.

# 1. Objective

Add a reliable zero-cost reminder system for task deadlines, follow-ups and upcoming meetings. Notifications must improve daily follow-up without depending on a paid messaging provider.

# 2. Non-Negotiable Engineering Rules

Extend the existing repository; do not rebuild or scaffold a replacement application.

Preserve React + Vite PWA, Node.js + Express, PostgreSQL + Prisma, Microsoft authentication and the established layered architecture.

Frontend pages compose reusable components; business logic belongs in hooks/services. Backend follows Route -> Middleware -> Validator -> Controller -> Service -> Repository -> Prisma.

No mandatory paid API, paid AI model, paid database, paid notification service or paid hosting.

Keep single-user authorization and least-privilege access. Never add Outlook email or WhatsApp access.

Every change must preserve prior phases and include loading, empty, error and success states.

# 3. Functional Scope

| Module | Requirement |
| --- | --- |
| Reminder Rules | Per-task/follow-up reminder date/time, configurable lead time, enable/disable and snooze. |
| Deadline Alerts | Upcoming, due-today and overdue task alerts. |
| Follow-up Alerts | Notify when a planned follow-up becomes due or overdue. |
| Meeting Alerts | Generate reminders from the read-only shared Outlook calendar without editing Outlook. |
| In-App Notification Center | Unread/read notifications, severity/type, source link and clear actions. |
| Browser/PWA Notifications | Use standards-based web notifications where browser/platform permission is available. |
| Daily Briefing | A morning in-app summary of meetings, tasks, follow-ups and overdue items. |
| Scheduler | Backend scheduled evaluation with idempotency so the same reminder is not repeatedly generated. |

# 4. Backend / API Work

| Method | Area / Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/notifications | Paginated notification inbox with read/type/date filters. |
| PATCH | /api/v1/notifications/:id/read | Mark one notification read/unread. |
| POST | /api/v1/notifications/read-all | Mark eligible notifications read. |
| GET/PATCH | /api/v1/reminder-settings | Read/update reminder preferences and daily briefing time. |
| POST | /api/v1/reminders/:id/snooze | Snooze a supported reminder with validated time. |
| GET | /api/v1/briefing/today | Return the current daily briefing payload. |

# 5. Validation & Business Rules

Use a Notification/Reminder model with unique deduplication keys or equivalent idempotency control.

Do not create duplicate alerts on scheduler restart or repeated execution.

Deadline/follow-up status must use the same central date rules introduced in earlier phases.

Snooze time must be in the future and within a sensible maximum window.

Browser notification permission must be explicitly requested by the UI; denial must not break in-app alerts.

Do not promise background browser notifications on platforms that do not support them; in-app notification center remains the reliable fallback.

Meeting reminders must use permitted calendar data only.

Scheduler jobs must be safe to run more than once and must not block the web server.

# 6. Security & Privacy

All protected routes require verified authentication and the existing single-user authorization.

Validate body, params and query server-side with Zod; whitelist enum/sort/action values.

Never log secrets, Microsoft tokens, database credentials or private notification payloads.

Use environment variables and startup environment validation; no secrets in source control.

Keep Helmet, locked CORS, rate limiting and safe error responses.

Store only the minimum data needed for the feature and document retention/cleanup behavior.

# 7. Required Tests

Prior phases regression test passes.

Due-today/upcoming/overdue task reminders are generated correctly.

Follow-up reminders are generated correctly.

Meeting reminders are derived from authorized calendar events.

Repeated scheduler execution does not duplicate the same notification.

Read/unread and read-all operations work only for the authorized user.

Snooze produces the next alert at the expected time.

Daily briefing matches dashboard/calendar/task data.

Browser permission denied state remains fully usable.

Responsive notification center works on phone/tablet/laptop.

Build/lint/tests pass.

# 8. Explicitly Out of Scope

Paid SMS/WhatsApp providers.

Outlook email notifications.

Editing Outlook events.

Voice assistant and AI interpretation.

Paid push-notification services.

# 9. Coding AI Execution Contract

Inspect the current repository, schema, migrations, README, architecture notes and tests before editing.

Create real production-quality files, not pseudo-code or a tutorial.

Reuse existing components and services before adding new abstractions.

Create safe migrations only; never reset or destroy prior-phase data.

Run available lint, unit/integration tests and production build; fix blocking failures.

Regression-test Phase 1 through the current phase.

Update README.md, ARCHITECTURE.md where needed, and CHANGELOG.md.

At completion, output files changed, schema changes, APIs, packages, environment variables, manual setup, tests actually run, exact results, limitations and deployment impact. Then STOP after Phase 5.

# 10. Definition of Done

All in-scope features work with real application data.

No known blocking regression exists in previous phases.

Responsive phone/tablet/laptop UI is usable.

Authentication, authorization, validation and error handling are enforced.

Production build and supported tests pass.

Documentation describes all remaining manual configuration accurately.