EXECUTIVE PA - PHASE 6

Voice Assistant & Natural-Language Command Layer

Implementation-ready specification for the SAME existing Executive PA codebase. Mandatory services must remain free/open-source or within a genuinely usable free tier.

# 1. Objective

Add a private voice-driven assistant that lets the user ask about today's schedule, Dr. Singh's meetings, tasks, deadlines, overdue work and follow-ups. Start with free browser speech capabilities and deterministic intent handling; the core app must not require a paid AI API.

# 2. Non-Negotiable Engineering Rules

Extend the existing repository; do not rebuild or scaffold a replacement application.

Preserve React + Vite PWA, Node.js + Express, PostgreSQL + Prisma, Microsoft authentication and the established layered architecture.

Frontend pages compose reusable components; business logic belongs in hooks/services. Backend follows Route -> Middleware -> Validator -> Controller -> Service -> Repository -> Prisma.

No mandatory paid API, paid AI model, paid database, paid notification service or paid hosting.

Keep single-user authorization and least-privilege access. Never add Outlook email or WhatsApp access.

Every change must preserve prior phases and include loading, empty, error and success states.

# 3. Functional Scope

| Module | Requirement |
| --- | --- |
| Voice Input | Push-to-talk microphone control using browser speech recognition where supported; provide typed-command fallback. |
| Voice Output | Read answers using browser speech synthesis where supported; always show the answer as text too. |
| Command Router | Map supported utterances to deterministic intents rather than giving the voice layer direct database access. |
| Schedule Queries | Today/tomorrow/this-week meetings and next meeting from Phase 4 calendar services. |
| Task Queries | My tasks, assigned work, due today, overdue, high priority and completed status. |
| Follow-up Queries | Who needs follow-up today/this week and overdue follow-ups. |
| Daily Briefing Voice | Speak the Phase 5 daily briefing on request. |
| Safe Task Actions | Optional confirmation-gated actions such as mark complete or snooze; reuse existing APIs and validation. |
| Voice Settings | Enable/disable speech, voice choice when exposed by the browser, speech rate/pitch within supported browser ranges. |

# 4. Backend / API Work

| Method | Area / Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/v1/assistant/query | Accept normalized typed/transcribed text and return a structured supported intent result. |
| POST | /api/v1/assistant/action | Execute only whitelisted actions after explicit confirmation token/state. |
| GET | /api/v1/assistant/capabilities | Return supported intents/actions so frontend help is generated from actual capabilities. |
| Existing | dashboard/calendar/tasks/notifications services | Assistant service must call existing domain services rather than duplicating queries. |

# 5. Validation & Business Rules

Normalize whitespace/case but preserve names and meaningful date/time phrases.

Supported intents must be explicitly enumerated and tested; unsupported requests return a clear safe fallback.

Voice transcript is untrusted input and must pass the same authorization/validation as typed input.

Destructive or state-changing commands require an explicit confirmation step before execution.

Assistant must never fabricate meetings, deadlines, task status or assignees; answers come from existing services.

Do not send microphone audio to a paid external AI provider as a mandatory path.

Browser speech support must be feature-detected; typed assistant remains available if speech recognition is unavailable.

Speech output rate/pitch settings must be bounded to supported safe ranges.

Do not let the assistant execute arbitrary code, SQL, URLs or shell commands.

# 6. Security & Privacy

All protected routes require verified authentication and the existing single-user authorization.

Validate body, params and query server-side with Zod; whitelist enum/sort/action values.

Never log secrets, Microsoft tokens, database credentials or private notification payloads.

Use environment variables and startup environment validation; no secrets in source control.

Keep Helmet, locked CORS, rate limiting and safe error responses.

Store only the minimum data needed for the feature and document retention/cleanup behavior.

# 7. Required Tests

All Phase 1-5 regression tests pass.

Typed and supported spoken commands resolve to the same intents.

'What is my work today?' returns task/follow-up information from real services.

'What meetings does Dr. Singh have today?' returns authorized calendar information.

'Who do I need to follow up with today?' returns Phase 2/5 data correctly.

Unsupported commands return a clear fallback without hallucinated data.

State-changing action cannot execute without confirmation.

Microphone permission denial falls back to typed input.

Speech synthesis unavailable state still shows complete text.

Mobile/tablet/laptop assistant UI is usable.

Build/lint/tests pass.

# 8. Explicitly Out of Scope

Mandatory paid LLM/API.

Open-ended autonomous agent actions.

Email/WhatsApp access.

Arbitrary computer control.

Unconfirmed destructive/state-changing commands.

# 9. Coding AI Execution Contract

Inspect the current repository, schema, migrations, README, architecture notes and tests before editing.

Create real production-quality files, not pseudo-code or a tutorial.

Reuse existing components and services before adding new abstractions.

Create safe migrations only; never reset or destroy prior-phase data.

Run available lint, unit/integration tests and production build; fix blocking failures.

Regression-test Phase 1 through the current phase.

Update README.md, ARCHITECTURE.md where needed, and CHANGELOG.md.

At completion, output files changed, schema changes, APIs, packages, environment variables, manual setup, tests actually run, exact results, limitations and deployment impact. Then STOP after Phase 6.

# 10. Definition of Done

All in-scope features work with real application data.

No known blocking regression exists in previous phases.

Responsive phone/tablet/laptop UI is usable.

Authentication, authorization, validation and error handling are enforced.

Production build and supported tests pass.

Documentation describes all remaining manual configuration accurately.