EXECUTIVE PA - PHASE 7

Production Hardening, PWA Polish & Zero-Cost Deployment

Implementation-ready specification for the SAME existing Executive PA codebase. Mandatory services must remain free/open-source or within a genuinely usable free tier.

# 1. Objective

Prepare the completed Executive PA for real personal use: harden security, finish PWA/mobile behavior, establish backup/recovery and deploy frontend/backend/database using replaceable zero-cost infrastructure without changing the application architecture.

# 2. Non-Negotiable Engineering Rules

Extend the existing repository; do not rebuild or scaffold a replacement application.

Preserve React + Vite PWA, Node.js + Express, PostgreSQL + Prisma, Microsoft authentication and the established layered architecture.

Frontend pages compose reusable components; business logic belongs in hooks/services. Backend follows Route -> Middleware -> Validator -> Controller -> Service -> Repository -> Prisma.

No mandatory paid API, paid AI model, paid database, paid notification service or paid hosting.

Keep single-user authorization and least-privilege access. Never add Outlook email or WhatsApp access.

Every change must preserve prior phases and include loading, empty, error and success states.

# 3. Functional Scope

| Module | Requirement |
| --- | --- |
| Production Configuration | Separate development/production environment variables, trusted origins, secure cookies/token handling and startup checks. |
| PWA Polish | Manifest, icons/placeholders, installability, responsive shell, offline-safe app shell/error state and update handling. |
| Security Hardening | Dependency review, authorization regression, rate limits, headers, safe logging and secret checks. |
| Reliability | Health/readiness endpoints, graceful shutdown, scheduler safety and external-service failure handling. |
| Database Operations | Production migrations, backup/export procedure and documented restore test. |
| Observability | Free/basic structured application logs and safe health/status information; no secret logging. |
| Deployment | Deploy frontend, Express backend and PostgreSQL on currently suitable zero-cost services; keep provider adapters/config replaceable. |
| Post-deploy Verification | Microsoft redirect URIs/origins, login, calendar, tasks, reminders, voice fallback and multi-device smoke tests. |
| Documentation | Complete README, setup, deployment, backup/restore, troubleshooting and maintenance notes. |

# 4. Backend / API Work

| Method | Area / Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/health | Liveness check with no sensitive data. |
| GET | /api/ready | Readiness check for required internal dependencies where appropriate. |
| Existing | all /api/v1 routes | No breaking API redesign; harden and regression-test existing contracts. |

# 5. Validation & Business Rules

Fail startup when required production environment variables are missing or malformed.

Production CORS must allow only the configured frontend origin(s).

Do not expose stack traces or secrets in production responses.

Database migrations must be run safely and never use destructive reset in production.

Backup/export must be encrypted or stored privately by the user; document handling rather than silently uploading private data elsewhere.

Service-provider names/URLs must be configuration-driven so a changed free-tier policy can be replaced without rewriting business logic.

Deployment plan must verify the provider's current free-tier limits at implementation time; if a provider is no longer free, select another suitable free option rather than adding cost.

Microsoft Entra redirect URIs must exactly match the deployed HTTPS origins.

PWA/service-worker caching must not cache authentication tokens or sensitive API responses insecurely.

Voice feature must retain typed fallback after deployment.

# 6. Security & Privacy

All protected routes require verified authentication and the existing single-user authorization.

Validate body, params and query server-side with Zod; whitelist enum/sort/action values.

Never log secrets, Microsoft tokens, database credentials or private notification payloads.

Use environment variables and startup environment validation; no secrets in source control.

Keep Helmet, locked CORS, rate limiting and safe error responses.

Store only the minimum data needed for the feature and document retention/cleanup behavior.

# 7. Required Tests

Complete regression test of Phases 1-6.

Production build succeeds for frontend and backend.

Single-user Microsoft login works on deployed HTTPS app.

Unauthorized account is denied.

Shared Outlook calendar loads without email permissions.

Task/follow-up/dashboard/search/activity flows work.

Reminder engine does not duplicate alerts after restart.

Voice input works where supported and typed fallback works everywhere.

PWA installability/responsive behavior tested on phone, tablet and laptop form factors.

Health/readiness endpoints behave as designed.

Production migration succeeds on a clean database and upgrade path is documented.

Backup is created and a restore test is documented/performed in a safe test database.

No secrets/tokens appear in repository, client bundle or logs.

Final smoke test passes on deployed URLs.

# 8. Explicitly Out of Scope

Any mandatory paid hosting/API/database.

Public multi-user signup.

WhatsApp/email integration.

Changing Dr. Singh's Outlook calendar.

Enterprise-scale HA/SLA infrastructure not needed for a one-user private app.

# 9. Coding AI Execution Contract

Inspect the current repository, schema, migrations, README, architecture notes and tests before editing.

Create real production-quality files, not pseudo-code or a tutorial.

Reuse existing components and services before adding new abstractions.

Create safe migrations only; never reset or destroy prior-phase data.

Run available lint, unit/integration tests and production build; fix blocking failures.

Regression-test Phase 1 through the current phase.

Update README.md, ARCHITECTURE.md where needed, and CHANGELOG.md.

At completion, output files changed, schema changes, APIs, packages, environment variables, manual setup, tests actually run, exact results, limitations and deployment impact. Then STOP after Phase 7.

# 10. Definition of Done

All in-scope features work with real application data.

No known blocking regression exists in previous phases.

Responsive phone/tablet/laptop UI is usable.

Authentication, authorization, validation and error handling are enforced.

Production build and supported tests pass.

Documentation describes all remaining manual configuration accurately.